KIIT CAMPUS25

NAVIGATION SYSTEM

MASTER TEAM COORDINATION DOCUMENT

5 students + 5 AI assistants = one coordinated engineering team

PROJECT APPROACH FROZEN: The campus is modeled as a weighted graph. Horizontal movement is measured in floor-tile units; every staircase between consecutive floors is assigned 26 movement units. Lifts are not used as graph routes.

# Purpose of this document

This is the single coordination contract for the entire project. Each student should give the relevant role prompt in this document to their own ChatGPT. The five AI assistants are role-specific members of one engineering team. All implementation decisions must remain consistent with the shared graph model, data schema, API contract, Git workflow, testing rules, and change-control rules.

# Project team

| Student | Primary ownership | AI assistant role |
| --- | --- | --- |
| Bhavya | Project lead, frontend, integration | Lead Architect + Integration GPT |
| Kushagra | Campus graph + navigation data | Graph/Data Engineering GPT |
| Riddhiraj | Dijkstra + FastAPI backend | Algorithm/Backend GPT |
| Anubha | UI/UX, SVG map, route animation | Frontend Visualization GPT |
| Kshitish | Authentication, database, testing | Auth/QA GPT |

# Current project state

GitHub repository: RAJ0203 / KIIT_CAMPUS25_Navigation_System.

The repository has been initialized with .gitignore and README.md; implementation is starting from the initial repository state.

Ground-floor A/B/C map information and tile-count measurements have been collected.

C-block measurements have now been collected for ground, first and second floor routes, with the supplied repeated floor layout used as the basis for the multi-floor model.

The team has agreed to use tile count as the normalized horizontal movement unit.

The team has agreed to use 26 movement units for every staircase connection between two consecutive floors.

Lifts are not included as vertical graph transitions. They may be shown to users as an alternative option/location, but Dijkstra will route through stairs.

The floor layout is treated as repeating across Floors 0, 1, 2 and 3, with room numbers changing by floor.

# 1. Project goal: freeze this before coding

Build a minimalistic but complete campus navigation system for Campus 25 that models the navigable locations as a weighted graph and uses Dijkstra's shortest-path algorithm to find the minimum-cost route between meaningful campus locations.

The project is a DAA project first and a UI project second. The interface demonstrates the graph and shortest-path algorithm; authentication, animation and styling must not become larger than the core navigation system.

# 2. Frozen navigation approach

Represent rooms, meaningful corridor junctions, entrances, facilities and staircase access points as graph vertices.

Represent walkable corridor/room-access connections as weighted edges.

Use the measured number of floor tiles as the horizontal edge weight.

Treat one floor tile as one movement unit.

Treat every staircase connection between consecutive floors as exactly 26 movement units by project convention.

Allow movement in both directions unless a physical connection is explicitly one-way.

Do not use lifts as Dijkstra floor-transition edges. Lift locations may be stored for UI guidance.

Use the same floor topology for Floors 0–3 where the supplied maps indicate the layout repeats; room IDs change by floor.

Use Dijkstra because all weights are non-negative and the objective is minimum total movement cost.

Return both the total movement cost and the ordered node path.

# 3. Final user flow

LOGIN
  ↓
DASHBOARD
  ↓
Select SOURCE
  ↓
Select DESTINATION
  ↓
POST /route
  ↓
Canonical weighted campus graph
  ↓
Dijkstra
  ↓
Shortest node sequence + total movement units
  ↓
SVG/map route highlight
  ↓
Optional walking animation
  ↓
Route summary: distance + locations + floor changes

# 4. Frozen technology stack

| Layer | Technology | Rule |
| --- | --- | --- |
| Frontend | Next.js + Tailwind CSS | Do not introduce another frontend framework. |
| Backend | FastAPI + Python | All navigation logic lives behind the API. |
| Database | SQLite | Use for users/auth data; no separate DB server. |
| ORM | SQLAlchemy | Keep DB access separate from route logic. |
| Authentication | JWT + password hashing | Passwords must never be stored in plaintext. |
| Algorithm | Dijkstra | Primary DAA algorithm for non-negative weighted graph. |
| Map | SVG | Visualize canonical nodes/edges; not a pixel-grid graph. |
| Animation | Framer Motion or approved equivalent | Animate the returned path only. |
| Data | JSON | Separate physical campus data from algorithm implementation. |

# 5. Core graph model

A graph vertex is a meaningful navigational location, junction, room-access point, entrance, facility, or staircase node. An edge is a walkable connection. The edge weight is the normalized movement cost.

DO NOT make every physical floor tile a graph node. The tile count is a measurement used to weight edges, not a representation of the graph itself.

## 5.1 Node categories

| Category | Examples | Graph role |
| --- | --- | --- |
| Room | B018, A015, C201 | Destination/source location or meaningful room endpoint. |
| Junction | J_A_01, J_B_01, J_C_01 | Corridor branching/turning point. |
| Entrance | ENTRY_C, ENTRY_B | Campus/block access point. |
| Facility | KIIT Cafe, Library, WC | Searchable destination when appropriate. |
| Stair | STAIR_C_G_1 | Vertical connector between floor-specific nodes. |
| Lift location | LIFT_C_17 | Stored/displayed location only; not a Dijkstra vertical connector. |

## 5.2 Edge-weight convention

| Movement type | Weight | Example |
| --- | --- | --- |
| Horizontal corridor/room access | Measured tile count | B018 → B019 = 38 |
| Multi-segment measurement | Sum all stated tile segments | 20 straight + 20 left = 40 |
| Staircase between consecutive floors | 26 by project convention | C001 stair on Floor 0 ↔ corresponding stair on Floor 1 = 26 |
| Lift | No vertical Dijkstra edge | Lift location can be shown as an option to reach a higher floor |

## 5.3 Raw measurement normalization

Raw field notes may describe turns or multiple segments. The graph input must contain only the normalized numeric edge weight. For example:

Raw note:
B005 → B006 = 20 straight + 20 left

Canonical edge:
B005 --40--> B006

The raw explanation should remain in measurement documentation so the team can audit the value, but Dijkstra must consume only canonical source, destination and numeric weight.

## 5.4 Cumulative measurements

Where the team recorded cumulative distance from B018, the data engineering role converts consecutive cumulative positions into edge weights. Example:

B018 = 0
C-stair = 36
A-junction = 74
A015 = 91

Therefore:
B018 → C-stair       = 36
C-stair → A-junction = 38
A-junction → A015    = 17

# 6. Floors and cross-floor navigation

Campus 25 is modeled across Floors 0, 1, 2 and 3. The supplied floor maps indicate that the underlying layout repeats, while room numbers change by floor. The canonical graph therefore uses floor-specific node IDs but can derive repeated topology from the verified floor template.

## 6.1 Room-number convention

Ground:  B018
1st:     B118
2nd:     B218
3rd:     B318

Similarly:
A015 → A115 → A215 → A315
B022 → B122 → B222 → B322
C201 → C301 only where the corresponding room exists on the next floor.

Exact room availability must follow the supplied maps. Do not create a room merely because a numeric pattern would suggest it.

## 6.2 Stair connector convention

FROZEN: Every staircase connecting two consecutive floors has a weight of 26 movement units.

Floor 0 stair node ↔ corresponding Floor 1 stair node = 26
Floor 1 stair node ↔ corresponding Floor 2 stair node = 26
Floor 2 stair node ↔ corresponding Floor 3 stair node = 26

The value 26 is a project modeling convention for uniformity. It should be documented as a normalized staircase cost rather than presented as an independent architectural measurement for every staircase.

## 6.3 Lift treatment

Lifts are intentionally excluded from the shortest-path graph as vertical transitions. Their locations may be kept as searchable/visual information so that the interface can tell a user where a lift is available when moving to a higher floor. The route engine itself will use verified staircase connectors.

## 6.4 Cross-block navigation

A, B and C blocks belong to one connected graph wherever a real walkable connection exists. The team must model the physical corridor connections shown on the supplied maps and supported by measured tile-count data.

# 7. Collected navigation data: current project source of truth

The following is the current high-level record of the data already collected. It is not intended to replace the canonical JSON files; it documents what has been established before graph normalization.

## 7.1 B-block measured network

| Connection | Measured value / normalization |
| --- | --- |
| B018 → B019 | 38 |
| B019 → B020 | 2 + 12 = 14 |
| B020 → B022 | 12 |
| B022 → B021 | 2 + 11 = 13 |
| B021 → staircase | 20 |
| B021 → B001 | 34 |
| B001 → girls washroom | 20 |
| B001 → B002 | 3 + 18 = 21 |
| B002 → B003 | 2 + 12 = 14 |
| B003 → B004 | 2 + 6 = 8 |
| B002 → B004 | 19 |
| B004 → B005 | 3 + 7 = 10 |
| B005 → staircase | 18 |
| B005 → B006 | 20 + 20 = 40 |
| B006 → B007 | 18 |
| B006 → B008 | 2 + 18 = 20 |
| B007 → B009 | 18 |
| B007 → B010 | 2 + 18 = 20 |
| B009 → B016 | 8 + 7 = 15 |
| B010 → B016 | 8 + 4 = 12 |
| B016 → B017 | 12 |
| B017 → B018 | 2 + 32 = 34 |
| B016 → B011 | 34 |
| B016 → staircase | 28 |
| B011 → girls washroom | 14 |
| B011 → B012 | 3 + 22 = 25 |
| B012 → B013 | 2 + 14 = 16 |
| B013 → B014 | 2 + 4 = 6 |
| B014 → B015 | 2 + 8 = 10 |
| B015 → staircase | 24 |

## 7.2 A/B route cumulative measurements

| Cumulative value from B018 | Location / junction |
| --- | --- |
| 0 | B018 — reference point |
| 36 | C-block stairs |
| 74 | Right A-block / staircase junction |
| 91 | A015 |
| 103 | A014 |
| 115 | Left A-block junction |
| 138 | Right B-block / staircase junction |
| 145 | A013 / A012 corridor position |
| 163 | A011 |
| 193 | Left route toward A-block exit |
| 208 | Front toward gents washroom |
| 213 | A010 / A009 corridor position |
| 231 | A008 / A007 corridor position |
| 237 | Lift 4 location |
| 249 | A006 / left staircase |
| 253 | Ladies washroom / A-block exit |
| 268 | Lift 3 / A005 area |
| 287 | IoT lab / A004 |
| 299 | Project lab / A003 |
| 304 | Research lab / A002 |
| 311 | Lift 2 / A001 area |
| 320 | Left staircase |
| 330 | Lift 1 / A-block exit |
| 346 | Gents washroom |
| 351 | A018 / A017 corridor position |
| 363 | A016 |
| 373 | Staff toilet |
| 393 | A/B/C block intersection |

# 8. C-block collected measurements

The C-block data was collected using the same normalized tile-count approach. The values below are treated as horizontal movement units unless explicitly identified as a floor-to-floor staircase convention.

## 8.1 Ground-floor C-block

| Connection | Weight |
| --- | --- |
| C-block entrance → KIIT Cafe | 55 |
| C-block entrance → Khel Kud area entrance | 22 |
| Khel Kud area entrance → C001 | 16 |
| C001 → stairs | 9 |
| C001 → Lift 15/16 | 4 |
| Khel Kud area entrance → Lift 17 | 28 |
| Lift 17 → Faculty Lounge | 30 |
| Faculty Lounge → Lift 20 | 27 |
| Faculty Lounge → C011 | 52 |
| Faculty Lounge → C013 | 52 |
| Faculty Lounge → C012 | 90 |
| Faculty Lounge → Lift 18/19 | 32 |
| Faculty Lounge → staircase | 24 |
| C012 → male WC | 14 |
| C012 → female WC | 14 |

## 8.2 First-floor C-block

| Connection | Weight |
| --- | --- |
| Ground → 1st staircase transition | 26 by project convention |
| Stairs → C104/105/106 office | 20 |
| Office → Conference | 52 |
| Office → Lift 20 | 30 |
| Office → staircase | 34 |
| Office → C101 | 65 |
| Office → Lift 18/19 | 32 |
| Office → Lift 17 / Gallery | 25 |
| Office → Cafeteria via stairs | 25 |
| C101 → stairs | 9 |
| C101 → Lift 15/16 | 4 |

## 8.3 Second-floor C-block

| Connection | Weight |
| --- | --- |
| Stair 1 → C203 | 15 |
| C203 → Lift 17 | 20 |
| C203 → Lift 18/19 | 24 |
| C203 → Lift 20 | 16 |
| C203 → C211 | 36 |
| C203 → C213 | 36 |
| C211 → C213 | 8 |
| C213 → Lift 20 | 20 |
| Lift 17 → Library entrance | 40 |
| Lift 17 → C201 | 45 |
| C201 → stairs | 9 |
| C201 → lift | 4 |

## 8.4 Third-floor treatment

The supplied floor layout is treated as a repeated topology across Floors 0–3. No independent third-floor tile-count survey is required for the initial graph if the corresponding segments are confirmed to match the repeated layout. Any segment that differs physically must be marked UNVERIFIED and measured before it is used in a claimed shortest route.

# 9. Canonical data files

data/
├── locations.json
├── edges.json
└── floors.json

| File | Contains | Must NOT contain |
| --- | --- | --- |
| locations.json | Canonical node ID, display name, block, floor, SVG x/y, optional metadata | Dijkstra temporary state or duplicated edge weights |
| edges.json | from, to, numeric weight, optional edge type | UI coordinates or raw prose as algorithm input |
| floors.json | Floor/block metadata and floor-to-floor staircase connectors; optional lift metadata | Dijkstra temporary state |

# 10. Canonical JSON schema

## 10.1 locations.json

[
  {
    "id": "B018",
    "name": "Room B018",
    "block": "B",
    "floor": 0,
    "x": 120,
    "y": 340,
    "type": "room"
  }
]

## 10.2 edges.json

[
  {
    "from": "B018",
    "to": "B019",
    "weight": 38,
    "type": "horizontal"
  },
  {
    "from": "STAIR_C_F0",
    "to": "STAIR_C_F1",
    "weight": 26,
    "type": "stair"
  }
]

## 10.3 floors.json

{
  "floors": [0, 1, 2, 3],
  "stairCost": 26,
  "connectors": [
    {
      "from": "STAIR_C_F0",
      "to": "STAIR_C_F1",
      "weight": 26
    }
  ]
}

## 10.4 Route response

{
  "distance": 91,
  "path": ["B018", "B019", "B020", "...", "A015"]
}

The displayed word 'steps' is a user-facing label for the normalized movement-unit count. In the project documentation, call the metric 'movement units (tile/step normalized units)' where precision is needed.

# 11. Team ownership: exact responsibilities

## Bhavya — Lead Architect + Frontend + Integration

Own the overall architecture, repository structure, frontend dashboard, API integration, release coordination and final merge decisions.

Maintain ARCHITECTURE.md and TEAM_STATE.md.

Coordinate the canonical graph/data/API contracts.

Do not independently redefine node naming, edge schema, API contract or algorithm.

Coordinate integration and keep main stable.

## Kushagra — Graph/Data Engineering

Own the canonical campus node list, edge list, normalized tile weights, staircase connectors, cross-block connectors and floor mapping.

Convert raw tile-count notes into canonical numeric edges.

Define meaningful rooms, junctions, entrances, facilities and staircase nodes.

Maintain DATA_SCHEMA.md and data documentation.

Run graph sanity checks: missing nodes, duplicate edges, disconnected important nodes and inconsistent weights.

Never invent a physical distance. Use the 26-unit staircase convention only where the project has explicitly frozen it.

## Riddhiraj — Dijkstra + FastAPI Backend

Own graph construction/loading in the backend.

Implement adjacency-list graph representation.

Implement Dijkstra, relaxation, priority queue handling and predecessor/path reconstruction.

Implement GET /locations and POST /route.

Return total movement units and ordered path.

Write backend unit tests for same-node, direct, reverse, cross-block and cross-floor routes.

Document O((V+E) log V) time complexity with adjacency list + priority queue.

## Anubha — UI/UX + SVG Map + Animation

Own visual design, dashboard layout, SVG campus representation, node coordinate mapping and route highlighting.

Use canonical node IDs from the graph data.

Render the exact path returned by the backend.

Animate the returned route if animation is included.

Show floor/block transitions clearly.

Show nearby lift information as optional guidance without turning the frontend into a second routing engine.

## Kshitish — Auth + Database + QA

Own SQLite/SQLAlchemy user data, registration/login/authentication and password hashing.

Maintain TEST_MATRIX.md.

Create route test cases once graph data stabilizes.

Test invalid source/destination, same-node route, reverse route, cross-block route, multi-floor route and unreachable nodes.

Run regression tests after major merges.

Verify that the UI distance/path matches the backend response.

# 12. Phased execution plan

| Phase | Owner(s) | Exit condition |
| --- | --- | --- |
| Phase 0 — Freeze architecture | All | Shared files, branch strategy, naming convention, graph model and API contract agreed. |
| Phase 1 — Build/verify campus graph | Kushagra + Kshitish | Normalized A/B/C graph data, floor mapping, staircase connectors and sanity checks completed. |
| Phase 2 — Dijkstra + backend | Riddhiraj | Shortest-path module consumes canonical edges and returns distance + ordered path. |
| Phase 3 — Dashboard + SVG map | Bhavya + Anubha | Selectors, map and route rendering work against the frozen API. |
| Phase 4 — Authentication + integration | Kshitish + Bhavya + Riddhiraj | Login and route API are integrated; mock route is replaced with Dijkstra. |
| Phase 5 — System testing | All, QA led by Kshitish | Known routes, reverse routes, cross-block/floor cases and invalid inputs pass. |
| Phase 6 — Presentation/viva | All | Demo routes, architecture diagram, Dijkstra explanation, complexity and role-specific viva preparation complete. |

# 13. Exact task lists by person

## Bhavya

Create/maintain repository structure and development branch.

Create frontend dashboard skeleton.

Create source/destination selectors from canonical location data.

Implement route-result panel.

Connect frontend to POST /route only after the backend contract is frozen.

Maintain TEAM_STATE.md and CHANGELOG.md.

## Kushagra

Normalize all collected A/B/C tile-count measurements.

Create one canonical node naming convention.

Create the junction list from the maps and measured turns.

Create floor-specific node mappings for Floors 0–3.

Add staircase edges with the frozen weight of 26.

Keep lift locations as metadata/optional UI points rather than vertical Dijkstra edges.

Produce locations.json, edges.json and floors.json.

## Riddhiraj

Implement adjacency-list graph loading.

Implement Dijkstra with non-negative weights.

Implement relaxation and predecessor/path reconstruction.

Implement POST /route and GET /locations.

Write tests for known routes and edge cases.

## Anubha

Design minimal dashboard visual hierarchy.

Create SVG map representation and coordinate strategy.

Map every visual node ID to canonical node IDs.

Render source, destination and returned shortest path.

Show floor/block changes.

Optionally show lift locations as user guidance without changing the route algorithm.

## Kshitish

Create SQLite auth schema.

Implement registration/login/JWT and password hashing.

Maintain route/API validation tests.

Create 15–25 route test cases after graph data stabilizes.

Run regression tests after major merges.

# 14. Frozen backend API contract

| Method | Endpoint | Purpose | Requirement |
| --- | --- | --- | --- |
| POST | /auth/register | Create user | Password hashed |
| POST | /auth/login | Authenticate user | JWT + basic user info |
| GET | /auth/me | Current user | Authenticated user data |
| GET | /locations | Source/destination list | Canonical location list |
| POST | /route | Find shortest path | Input source + destination; output distance + ordered path |

## 14.1 Route request

POST /route

{
  "source": "B018",
  "destination": "A015"
}

## 14.2 Route response

{
  "distance": 91,
  "path": [
    "B018",
    "B019",
    "B020",
    "...",
    "A015"
  ]
}

Do not freeze a specific route distance as correct until every edge on that route has been verified. The example above is an API-shape example, not a claim that 91 is the final B018→A015 result.

# 15. Git and collaboration protocol

Golden rule: nobody pushes directly to main. Work happens on feature branches, merges into dev, and only tested dev changes reach main.

main
 ↑
 release PR
 │
dev
 ↑
 ├── feature/graph
 ├── feature/backend
 ├── feature/frontend
 ├── feature/auth
 └── feature/animation

git checkout dev
git pull origin dev
git checkout -b feature/<your-work>
# work + test
git add .
git commit -m "<clear action>"
git push origin feature/<your-work>
# open PR into dev

## Daily collaboration rule

Before starting work, pull the latest dev branch.

Before asking another GPT to debug integration, provide TEAM_STATE.md, relevant file tree, exact error and current API/data contract.

Never rewrite another teammate's work merely to simplify a local branch.

# 16. AI team operating contract

Treat this Master Coordination Document and the repository's shared-state files as the source of truth.

Never invent campus locations, measurements, route distances, coordinates or physical connections.

Do not create a second node naming convention.

Do not create a second graph implementation in another layer.

If a measurement is genuinely missing, mark it UNVERIFIED rather than guessing.

The 26-unit staircase cost is a deliberate project convention and may be used only for staircase edges.

Do not silently change API endpoints, request fields, response fields, node IDs, edge format or data schema.

Every code suggestion must state which files change.

Every implementation must include a test or verification procedure.

Do not claim that code works unless it has actually been run/tested.

Do not add libraries unless the need is real and documented.

Do not add features outside the frozen scope without explicit team approval.

At the end of substantial work, produce a handoff summary.

# 17. Shared project-state files

docs/
├── ARCHITECTURE.md
├── DATA_SCHEMA.md
├── API_CONTRACT.md
├── TEAM_STATE.md
├── CHANGELOG.md
├── TEST_MATRIX.md
└── VIVA_NOTES.md

| File | Owner | Purpose |
| --- | --- | --- |
| ARCHITECTURE.md | Bhavya | System components and boundaries |
| DATA_SCHEMA.md | Kushagra + Bhavya | Node/edge/location/floor schema and conventions |
| API_CONTRACT.md | Riddhiraj + Bhavya | Frozen endpoint/request/response contract |
| TEAM_STATE.md | Bhavya | Current status, blockers and integration state |
| CHANGELOG.md | All via review | Important decisions and changes |
| TEST_MATRIX.md | Kshitish | Known routes and regression tests |
| VIVA_NOTES.md | All | Shared DAA/viva questions and answers |

# 18. Mandatory GPT handoff format

HANDOFF

Role:
Student:
Date:

Completed:
- ...

Files changed:
- ...

Contract changes:
- None
OR
- <exact change + reason>

Tests run:
- ...

Known issues:
- ...

Next recommended action:
- ...

Do NOT do:
- ...

Updated shared state:
- TEAM_STATE.md: yes/no
- CHANGELOG.md: yes/no

# 19. Required workflow for every GPT session

Read the Master Coordination Document and latest shared-state files.

Identify the student's task and ownership boundary.

List dependencies and contracts before coding.

Inspect the current repository/file structure.

Implement the smallest coherent change.

Run or describe exact tests for the changed behavior.

Check node IDs, JSON schema, API contract and frontend/backend boundaries.

Write the mandatory HANDOFF block.

Tell the student exactly which files to commit and a suitable commit message.

# 20. Change-control protocol

If a teammate/GPT proposes changing any of the following, implementation of the conflicting part stops until the change is coordinated:

node IDs

edge format

edge weights

staircase cost convention

API endpoint names

API request/response fields

database schema

frontend/backend responsibility

algorithm

technology stack

Required process:

Explain the reason for the proposed change.

List affected teammates/files.

Record the proposal in CHANGELOG.md.

Bhavya coordinates approval.

Update all affected shared contracts.

Only then implement.

No silent contract drift. A locally convenient implementation that breaks another teammate's branch is not a successful implementation.

# 21. Minimum test matrix

| Case | Example | Expected behavior |
| --- | --- | --- |
| Same node | B018 → B018 | Distance 0; path contains B018. |
| Direct/nearby | B018 → B019 | Known measured distance is returned. |
| Multi-edge | B018 → B020 | Dijkstra returns minimum total weight. |
| Reverse | B019 → B018 | Valid reverse route if the graph is undirected. |
| Cross-block | B018 → A015 | Valid only if all connecting edges are verified. |
| Cross-floor | C101 → C301 | Uses verified/repeated topology and 26-unit stair connectors. |
| Lift guidance | C001 → higher-floor destination | Route engine uses stairs; UI may show nearby lift option. |
| Invalid source | XXXXX → B018 | Validation error. |
| Invalid destination | B018 → XXXXX | Validation error. |
| Unreachable | Disconnected node | Clear no-route response. |
| Auth | No token → protected route | Rejected if route endpoint is protected. |

# 22. Graph sanity checks

Every edge endpoint exists in locations.json.

Every edge weight is a non-negative integer.

Every staircase floor connector has weight 26.

No lift is accidentally used as a vertical Dijkstra connector.

Important rooms and junctions are not isolated unless physically isolated.

Opposite rooms connect through the corridor/junction rather than through each other.

Cumulative measurements are converted into consecutive edge weights correctly.

All A/B/C cross-block edges correspond to a real walkable connection on the map.

Floor-specific room IDs follow the verified floor numbering pattern.

# 23. Presentation/demo plan

Start with one sentence: 'We model Campus 25 as a weighted graph where meaningful locations are vertices, walkable connections are edges, and measured tile counts are edge weights.'

Show login/dashboard if authentication is implemented.

Show source and destination selection.

Run a verified same-floor route.

Run a verified cross-block route only after its full graph connection is verified.

Run a verified multi-floor route demonstrating the 26-unit staircase connector.

Show that lifts are available as optional location guidance but are not used as graph transitions.

Show returned distance and ordered path.

Show route highlight/animation if implemented.

Explain Dijkstra, relaxation, predecessor tracking and complexity.

Do not demo a route whose underlying measurements are still UNVERIFIED.

# 24. Viva preparation

| Question | Required answer |
| --- | --- |
| Why a graph? | Campus locations and walkable connections naturally map to vertices and edges. |
| Why a weighted graph? | Different walkable connections have different measured tile counts. |
| Why Dijkstra? | All edge weights are non-negative and the objective is minimum total movement cost. |
| Why not BFS? | BFS minimizes number of edges, not total weighted distance. |
| What is relaxation? | Update dist[v] when dist[u] + w(u,v) is smaller. |
| How is the path reconstructed? | Store predecessor/parent for updates and backtrack from destination. |
| Time complexity? | O((V+E) log V) with adjacency list + priority queue. |
| Space complexity? | O(V+E) for graph plus algorithm state. |
| Why 26 for stairs? | It is the project's frozen normalized staircase-cost convention for each consecutive-floor connection. |
| Why not use lifts in Dijkstra? | The project intentionally models stairs as the graph's vertical transition; lift locations are optional user guidance. |
| Are tiles graph nodes? | No. Tiles are only used to measure edge weights. |

# 25. Definition of DONE

☐ User can register and log in, if authentication is included in the final scope.

☐ Authenticated user reaches the dashboard.

☐ Source and destination are selected from canonical locations.

☐ Backend receives canonical IDs.

☐ Dijkstra returns the minimum-distance route for verified graph data.

☐ Backend returns both total movement units and ordered path.

☐ Frontend renders the exact returned path.

☐ At least one same-floor, one cross-block and one multi-floor route are verified against the canonical data.

☐ Staircase transitions use the frozen 26-unit convention.

☐ Lift locations can be displayed without creating a second route engine.

☐ Invalid inputs are handled cleanly.

☐ Tests pass.

☐ README explains setup, architecture, algorithm and demo.

☐ VIVA_NOTES.md contains complexity and algorithm explanations.

☐ main contains only tested, stable code.

# 26. Immediate next actions

| Person | Do this first | Deliverable |
| --- | --- | --- |
| Bhavya | Create dev branch and shared docs/state files. | Initial architecture + coordination files |
| Kushagra | Normalize A/B/C measurements and draft canonical node/edge lists. | First complete graph dataset draft |
| Riddhiraj | Create Dijkstra module against a small test graph, then adapt it to edges.json. | Algorithm unit tests + backend skeleton |
| Anubha | Create dashboard wireframe and SVG coordinate strategy using canonical IDs. | UI skeleton + map plan |
| Kshitish | Create SQLite auth schema and initial test matrix; verify first graph dataset. | Auth skeleton + QA checklist |

First integration milestone: a fully verified short route should travel from selector → API → Dijkstra → returned path → SVG highlight. Expand the campus graph only after this pipeline works.

# 27. Team communication rule

Whenever a student asks their GPT for help, they should provide the latest relevant shared-state information rather than assuming that another AI assistant knows the team's private work. Continuity is maintained through TEAM_STATE.md, DATA_SCHEMA.md, API_CONTRACT.md, TEST_MATRIX.md and CHANGELOG.md.

# 28. Standard handoff to another GPT

Project state:
<latest TEAM_STATE.md>

My role:
<role>

Current task:
<exact task>

Relevant files:
<file paths>

Current contracts:
<API/data/schema details>

What is already implemented:
<facts only>

Problem/error:
<exact error or requirement>

Do not change:
<protected contracts>

Please return:
1. diagnosis
2. exact files to change
3. implementation
4. tests
5. handoff summary

# 29. Final operating principle

ONE GRAPH. ONE SCHEMA. ONE API CONTRACT. ONE SOURCE OF TRUTH.

Five students may work in parallel, and five GPTs may help them in parallel, but the project must behave like one codebase owned by one team. If two assistants propose different IDs, different route formats, different graph logic, or different assumptions about the campus, the shared contract wins. If the contract needs to change, change it deliberately and propagate it everywhere.